Detection of Invasive Ductal Carcinoma (IDC)

DETAILED PROJECT PROPOSAL (DPP)

Submitted by: Khadija Ibrahim

Student ID: 24143032

Supervised by: Sydney Ezika

Abstract	2

Introduction	2

Problem Statement	2

Literature Review	3

The Shift to Foundation Models	3

Market Limitations of Existing Solutions	3

Project Scope	4

Overview/Goal of the Project	4

Proposed Solution	4

Differentiation from State-of-the-Art	5

Final Project Output	5

Project Development Methodology	5

Milestones	6

Milestone 1: Project Initiation	6

Milestone 2: Data Collection & Preprocessing	6

Milestone 3: Algorithm Development	6

Milestone 4: Model Training	7

Milestone 5: Web Application Development	7

Milestone 6: System Testing	7

Milestone 7: Validation & Evaluation	7

Milestone 8: Documentation & Packaging	7

Future Work	7

References	8

# Abstract

Breast cancer remains a critical global health concern. In invasive ductal carcinoma (IDC) being its most prevalent subtype, early and accurate diagnosis is vital for improving patient survival rates. In 2020 alone, the World Health Organization reported 2.3 million new diagnoses and 685,000 deaths globally [1]. While histopathological evaluation of tissue samples via biopsy is the diagnostic gold standard, manual microscope analysis is inherently time-consuming, subjective, and prone to inter-observer variability. Reliance on purely manual expertise can lead to diagnostic delays or human errors, impacting patient outcomes. To address this clinical bottleneck, this proposal presents an AI-based automated diagnostic system designed to detect IDC efficiently and accurately within digital breast histopathology images, establishing a reliable second-opinion tool for medical practitioners.

# Introduction

Breast cancer represents a major public health challenge worldwide, with Invasive Ductal Carcinoma (IDC) constituting the majority of diagnosed cases. The definitive clinical diagnosis relies heavily on the histopathological examination of breast tissue specimens obtained via surgical resection or biopsy. However, the manual workflows currently deployed in pathology labs are labor-intensive and plagued by high inter-observer variability, making them susceptible to cognitive fatigue and diagnostic discordance. Artificial Intelligence (AI) and Deep Learning (DL) have demonstrated profound capabilities in medical imaging, offering pathways to drastically enhance both diagnostic accuracy and operational throughput [2]. Building on recent computer vision breakthroughs, this project proposes the development and deployment of a clinically aligned, deep learning-based diagnostic system tailored specifically for automated IDC detection in digitised tissue samples.

# Problem Statement

The optimization of breast cancer diagnostics is currently hindered by the following structural challenges:

- Susceptibility to Human Error: Manual interpretation of complex cellular morphology under a microscope is subjective, resulting in high inter-observer variability and potential false negatives or false positives.

- Delayed Interventions: Delayed or backlogged pathological reporting can postpone the initiation of critical therapies, allowing the disease to advance to late, non-curable stages.

- Experience-Dependent Discrepancies: Diagnostic accuracy is heavily dependent on an individual pathologist's years of specialized experience, creating disparities in patient care quality across different healthcare facilities.

By developing a high-precision automated system, healthcare facilities can rapidly standardize IDC screening. This intervention will streamline clinical decision-making, facilitate early-stage treatment design, and ultimately reduce breast cancer mortality rates.

# Literature Review

Over the past decade, numerous computational methodologies have been proposed to automate breast cancer detection using histopathology images. Early frameworks successfully leveraged standard Convolutional Neural Networks (CNNs) and supervised transfer learning methodologies (such as ResNet and VGG backbones) to perform binary classification on localized tissue patches [3][4].

### The Shift to Foundation Models

Between 2024 and 2026, the paradigm of computational pathology shifted fundamentally. The research community transitioned from basic, isolated CNN patch-classifiers to massive Histopathology Foundation Models pre-trained on millions of whole-slide images (WSIs).

- Molecular and Risk Profiling (2026): Modern architectures are no longer confined to simple tumor segmentation. A landmark multi-center study published in The Lancet Oncology (March 2026) proved that advanced deep learning models can directly predict complex molecular risk metrics, such as genomic recurrence scores (e.g., Oncotype DX equivalents), using routine, low-cost Hematoxylin and Eosin (H&E) slides [8].

- Explainable AI (XAI): To solve the historic "black box" limitation of neural networks, mid-2026 architectures introduced advanced spatial auditing mechanisms, such as the Wsi rEgion sElection approach (WEEP), enabling pathologists to verify the explicit cellular regions triggering the model's decisions [9]. Furthermore, fusing deep learning representations with traditional morphological spatial filters has significantly reduced false-positive rates [10].

### Market Limitations of Existing Solutions

Despite these technological milestones, current commercial software implementations face significant bottlenecks:

- Inconsistent Model Generalization: Many existing market solutions fail to maintain accuracy when processing slides from different clinical sites due to variations in scanner hardware and tissue staining techniques.

- Severe Data Privacy Constraints: Cloud-dependent AI architectures demand the transmission of sensitive, high-resolution patient data, introducing significant regulatory risks.

- The Interpretability Deficit: Most readily accessible tools lack native explainability features, making clinical teams hesitant to adopt them for critical diagnoses.

- Prohibitive Computational Costs: The execution of modern foundation models often demands heavy multi-GPU on-site setups, restricting their adoption in resource-limited clinics.

Our proposed system is specifically engineered to target these vulnerabilities by optimizing lightweight, attention-guided networks that preserve 2026-level diagnostic performance without requiring high-cost, server-grade hardware.

# Project Scope

### Overview/Goal of the Project

The primary objective of this project is to build an end-to-end, high-performance AI system that detects Invasive Ductal Carcinoma (IDC) within breast tissue slides and serves it through an accessible, secure interface.

### Proposed Solution

Our architecture will employ state-of-the-art deep learning paradigms optimized for histopathological segmentation. The proposed solution distinguishes itself through three core design pillars:

- Accuracy: Utilizing a curated multi-source dataset and attention-driven training routines to ensure highly localized tumor identification.

- Efficiency: Constructing optimized inference pipelines to ensure the generation of diagnostic insights within seconds of slide ingestion.

- User-Centric Web Application: Packaging the underlying backend into an intuitive, lightweight web framework designed for easy interaction by medical practitioners.

### Differentiation from State-of-the-Art

Instead of replicating closed-source commercial tools or elementary patch-based CNN models, our system will implement lightweight attention mapping inspired by modern 2025–2026 architectural designs. It focuses heavily on local browser execution capabilities or secure edge-processing, reducing external cloud reliance to preserve patient privacy while providing visual attribution maps for every diagnosis.

### Final Project Output

The final deliverables for this project will comprise:

- The Core AI Engine: A highly robust deep learning model optimized for patch- and slide-level IDC identification.

- Web-Based Interface: A secure web application where clinicians can drag, drop, and view histopathology images with corresponding diagnostic overlay maps.

- Technical Documentation: Comprehensive integration blueprints, API design details, and architecture specifications.

- Deployment Packaging: A fully containerized deployment package (e.g., Docker container) including all environment dependencies.

- System Requirements Guide: Hardware specifications outlining baseline GPU and CPU needs for local on-site execution.

# Project Development Methodology

- Data Collection & Aggregation: Compiling a diverse, multi-institutional corpus of histopathology samples using verified clinical partnerships alongside standard public repositories, including Kaggle [5], Mendeley Data [6], and Papers with Code (BreakHis) [7].

- AI Algorithmic Engineering: Formulating a deep neural network tailored for spatial structural recognition. Model performance will be tracked iteratively; baseline performance degradation will trigger automated architecture shifts or hyperparameter tuning.

- High-Performance Infrastructure Training: Training runs will utilize dedicated hardware acceleration (high-compute GPUs) to effectively handle complex image resolutions and scale the model's feature vocabulary.

- Iterative Model Testing: Executing strict, isolated test-set assessments to map model behaviors against edge-case anomalies.

- Clinical Validation: Benchmarking AI-generated classifications directly against annotations provided by senior expert pathologists to evaluate concordance rates.

- Web Application Construction: Wrapping the final model into a secure web application, translating raw probability arrays into clean visual heatmaps.

- System Integration: Packaging the integrated application into a cross-platform pipeline, ensuring compatibility with standard laboratory computers.

# Milestones

### Milestone 1: Project Initiation

- Define precise project parameters, team responsibilities, and key performance indicators (KPIs).

- Complete an extensive literature review covering 2026-era computational pathology.

- Formalize ethics approvals and data transfer agreements with partner clinics.

### Milestone 2: Data Collection & Preprocessing

- Download and clean standard benchmark repositories ([5], [6], [7]) and pool clinical partner slides.

- Anonymize patient data, remove artifacts, and standardize color calibrations across slides.

- Partition datasets into strictly isolated training ($60\%$), validation ($20\%$), and testing ($20\%$) subsets.

### Milestone 3: Algorithm Development

- Implement the baseline model framework and initialize attention layers.

- Integrate structural components inspired by recent Explainable AI (XAI) breakthroughs.

- Test model convergence on small sample subsets to identify potential vanishing gradient issues.

### Milestone 4: Model Training

- Deploy the network onto high-performance GPU systems for full-scale training.

- Continuous evaluation via verification monitoring on the validation set to prevent overfitting.

- Fine-tune the network to hit targeted accuracy and sensitivity benchmarks.

### Milestone 5: Web Application Development

- Build the graphical interface with intuitive upload capabilities and analytical dashboards.

- Link the trained network backend to the frontend using highly responsive API gateways.

- Implement client-side image rendering for fast processing.

### Milestone 6: System Testing

- Run comprehensive end-to-end stress testing of the application layer.

- Audit the processing workflow for performance bottlenecks or runtime exceptions during large-image uploads.

- Resolve identified software dependencies or bugs.

### Milestone 7: Validation & Evaluation

- Evaluate the finalized network on the unexposed test partition.

- Compare predictions directly against pathologist classifications.

- Document system KPIs across specific statistical axes:

Sensitivity = TP \ TP + FN

Specificity = TN / TN + FP

### Milestone 8: Documentation & Packaging

- Compile exhaustive user guides, technical design specifications, and setup checklists.

- Containerize the system to guarantee stable deployment across varying enterprise OS configurations.

# Future Work

Following the deployment of the baseline system, future expansions will focus on:

- Continuous Fine-Tuning: Continually expanding the model's training library with emerging international datasets to combat domain shift.

- Mobile Web Accessibility: Porting the web interface into highly secure mobile-responsive architectures to facilitate remote triage in rural clinical settings.

- Real-Time Diagnostic Ingestion: Modifying the inference layer to support real-time digital feed analysis directly from digital microscope cameras during physical biopsies.

- EHR/LIS Ecosystem Integration: Structuring full interoperability with standard Hospital Information Systems (HIS) and Electronic Health Records (EHR) via unified medical communication protocols.

# References

[1] "Breast Cancer Fact Sheet," World Health Organization (WHO), 2023. [Online]. Available: https://www.who.int/news-room/fact-sheets/detail/breast-cancer

[2] A. B. Nassif, et al., "Breast cancer detection using artificial intelligence techniques: A systematic literature review," Computer Methods and Programs in Biomedicine, vol. 222, 2022.

[3] M. M. A. A. Md Ishtyaq Mahmud, "A Deep Analysis of Transfer Learning Based Breast Cancer Detection Using Histopathology Images," arXiv:2304.03212, 2023.

[4] R. Adam, et al., "Deep learning applications to breast cancer detection by magnetic resonance imaging," Breast Cancer Research, vol. 25, no. 1, 2023.

[5] P. Mooney, "Breast Histopathology Images Dataset," Kaggle.com. [Online]. Available: https://www.kaggle.com/datasets/paultimothymooney/breast-histopathology-images

[6] H. Bolhasani, "A histopathological image dataset for grading breast invasive ductal carcinomas," Mendeley Data, v1, 2020. [Online]. Available: https://data.mendeley.com/datasets/w7jjcx7gj6/1

[7] F. A. Spanhol, et al., "BreakHis (Breast Cancer Histopathological Database)," Papers with Code. [Online]. Available: https://paperswithcode.com/dataset/breakhis

[8] G. Shamai, S. Cohen, Y. Binenbaum, et al., "Deep learning on histopathological images to predict breast cancer recurrence risk and chemotherapy benefit: a multicentre, model development and validation study," The Lancet Oncology, vol. 27, no. 4, March 2026. https://www.thelancet.com/journals/lanonc/article/PIIS1470-2045(25)00727-2/fulltext

[9] A. Sharma, "Novel deep learning-based models for cancer histopathology image analysis," Department of Medical Epidemiology and Biostatistics, Karolinska Institutet, June 2026. https://news.ki.se/novel-deep-learning-based-models-for-cancer-histopathology-image-analysis

[10] "Enhancing AI-Driven Diagnosis of Invasive Ductal Carcinoma with Morphologically Guided and Interpretable Deep Learning," MDPI Applied Sciences, vol. 15, no. 12, 2025. https://www.mdpi.com/2076-3417/15/12/6883